CS 192 AY 2014-2015
 Sprint Review Checklist

Reviewer's Name:	Purple McShort Short		Peer Review Date:		February 27, 2015
Project Name:	Retention Scheduler		Project ID:
			(if applicable)
Developer’s Name:	Blue Navy Inc.	Sprint Number		2
Sprint Release Approved	Yes

This checklist is to be used to assess if sprint goals have been achieved during the sprint. Particularly, if the target features of the software have been built based on user acceptance criteria.

User Acceptance Criteria	Comply	Remarks
1. User can successfully create an event.	Yes
2. User can associate slides/notes through specifying the document path.	Yes	Ang hirap. Better if you guys implement a file chooser?
3. User can view the event description in a separate text file generated.	Yes
4. User can see the screens properly upon simulation.	Yes
5. Upon saving the event, information will be cleared out from the text fields and there will be pop-up message notifying the user that everything has been properly saved.	Yes

# Reviewer’s Comments: We would prefer if instead of separate buttons for add and associate, what if you just put one button to create one entire event if it’s possible to create one without files associated with it.