CS 192 AY 2014-2015
Lessons Learned Report

Prepared by: David Paul A. Relao / Date: March 27, 2015 / Project Name: Retention Scheduler / Client: Purple McShort Short / Sprint Number: 4
1. What were the main lessons your team learned in this sprint? / - Android is not as easy as it looks like. More time should definitely be alloted to making Androd applications. Android development requires patience and diligence. / 2. Describe one example of what went right in this sprint. / Some features were properly implemented such as DatePicker and TimePicker which we were warned that they're hard to implement. / 3. Describe one example of what went wrong in this sprint. / Internal misunderstanding, i.e., a few features were not properly discussed and planned. / 4. What will you do differently on the next sprint based on your experience working on this current sprint? / We actually need to plan things out for the next sprint, the features and things to present. We need more coordination! 